# Cloud Security

Statement of Work No. SYN-0919-AR

# For

September 10, 2019

Synectiks Inc.

300 Alexander Park Drive, Suite 215

Princeton, NJ 08540

USA

Contents

1.	Introduction	3

2.	Engagement Overview	3

3.	SYNECTIKS Cloud Service	3

4.	Scope of Work	3

5.	Solution Details	4

6.	Project Management & Deliverables	5

7.	Assumptions	6

8.	Responsibilities	6

9.	Change Order Process	7

10.	Out of Scope	7

11.	Miscellaneous	8

12.	Estimated Cost	8

13.	SOW Acceptance	9

## Introduction

This Statement of Work (“SOW”) is entered into as of the date of last signature (“Effective Date”) by and between Synectiks Inc., (“SYNECTIKS”), a New Jersey Corporation, located at 300 Alexander Park Drive, Suite 215, Princeton, NJ 08540, and Argus Research (“Customer”), located at 61 Broadway, 19th Floor, New York, NY 10006 pursuant to that certain Professional Services by and between the Parties and dated  September 10, 2019.

To the extent there are any conflicts or inconsistencies between this SOW and the requirements of Argus Research, both the parties will negotiate in good faith to resolve the differences, the provisions of this SOW shall govern and control, but only with respect to this SOW. The headings and capitalized terms used herein are for convenience only and have no legal effect and shall not in any way define or limit the scope of this agreement.

## Engagement Overview

The SYNECTIKS Cloud security service is designed to secure identified Customer workloads in the aws cloud. Synectiks will work in conjunction with Customer to validate a security plan for the identified workloads, provision the aws environment, and assist with the security verification of the aws environment.

## SYNECTIKS Cloud Service

The SYNECTIKS Cloud Migration Service provides companies with the services they need to migrate Applications and their associated Data, or Workloads, to the Cloud. SYNECTIKS will provide services to assess, validate, plan the migration, provision the target environment and migrate the workloads to the cloud.

## Scope of Work

SYNECTIKS will provide its cloud security services to the Customer. The SYNECTIKS Cloud Security Services will be executed based upon information provided by the Customer, including detailed information of the workloads to be secured.

Cloud Security Services Outline

  - Work with Customer to identify the specific Workloads to be Secured

  - Validate a Security and Verification strategy in conjunction with Customer

  - Provision the associated aws Security environment to Secure the workloads

  - Automate the aws Provisioning Process

  - Assist the Customer with final Security Verification

  - Review and Transition the completed project

Customer has provided the below Scope of Work to SYNECTIKS during initial conversations.

Setup ALB before webservers and perform basic manual rule setup and perform some sanity tests (IP Whitelisting/SQL Injection and XSS/ HTTP Flood/Scanners and Probes/IP Reputation Lists/Bad Bots)

## Solution Details

The AWS WAF Security Automations solution provides fine-grained control over the requests attempting to access your web application. At the core of the design is an AWS WAF web ACL that acts as central inspection and decision point for all incoming requests. The protective functions are chosen to activate will determine the custom rules that are added to web ACL.

This solution automatically deploys a single web access control list (web ACL) with a set of AWS WAF rules designed to filter common web-based attacks. The diagram below presents the architecture of the solution.

The following rules are added in ACL list to protect the website:

Manual IP lists (A and B): This component creates two specific AWS WAF rules that allow you to manually insert IP addresses that you want to block (blacklist) or allow (whitelist).

SQL Injection (C) and XSS (D): The solution configures two native AWS WAF rules that are designed to protect against common SQL injection or cross-site scripting (XSS) patterns in the URI, query string, or body of a request.

HTTP flood (E): This component protects against attacks that consist of a large number of requests from a particular IP address, such as a web-layer DDoS attack or a brute-force login attempt.

Scanners and Probes (F): This component parses application access logs searching for suspicious behavior, such as an abnormal amount of errors generated by an origin. It then blocks those suspicious source IP addresses for a customer-defined period of time.

IP Reputation Lists (G): This component is the IP Lists Parser AWS Lambda function which checks third-party IP reputation lists hourly for new ranges to block.

Bad Bots (H): This component automatically sets up a honeypot, which is a security mechanism intended to lure and deflect an attempted attack.

## Project Management & Deliverables

A SYNECTIKS Project Manager will schedule, coordinate and assist SYNECTIKS personnel assigned to the Cloud Migration Services Project. The Project Manager will communicate regularly with SYNECTIKS personnel and be the single point of contact with the Customer’s assigned personnel to manage the project.

Phases & Deliverables

|  | Activity | Details | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Manual Setup/Verification /Transition | Setup ALB before webservers and perform basic manual rule setup and perform some sanity tests (IP Whitelisting/SQL Injection and XSS/ HTTP Flood/Scanners and Probes/IP Reputation Lists/Bad Bots). | Manual Setup in AWS environment + Help Manual |
| Phase 2 | CloudFormation Automation to configure WAF Rules | The AWS CloudFormation template automatically launches and configures the AWS WAF settings and protective features you choose to include during initial deployment. | Automation Scripts + Help Manual |
| Phase 3 | Log Analysis and Realtime Monitoring | Provision system & methods to analyze the traffic and detect any threats in real time and send notification/alerts. | Automation Scripts + Help Manual |

Tasks & Estimates

|  | Activity | Details | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Manual Setup/Verification /Transition Estimated Hours: 24 | Setup ALB before webservers and perform basic manual rule setup and perform some sanity tests (IP Whitelisting/SQL Injection and XSS/ HTTP Flood/Scanners and Probes/IP Reputation Lists/Bad Bots). | . Provision ALB and Setup ACL rules . Test & Verify the rules setup and sanity tests . Document/Training/Transition |
| Phase 2 | CloudFormation Automation to configure WAF Rules Estimated Hours: 40 | The AWS CloudFormation template automatically launches and configures the AWS WAF settings and protective features you choose to include during initial deployment. | . Write CloudFormation automation templates to deploy the WAF rules . Tests & Verification . Document/Training/Transition |
| Phase 3 | Log Analysis and Realtime Monitoring Estimated Hours: 40 | Provision system & methods to analyze the traffic and detect any threats in real time and send notification/alerts. | . Write CloudFormation script to provisions Amazon Athena query & a scheduled AWS Lambda function responsible for analysis & updating AWS WAF . Tests & Verification . Document/Training/Transition |

Project Management

  - Coordinate Project Kickoff Meeting

    - Review requisite documentation required for the Cloud Security

    - Discuss objectives, and level of engagement required by various Customer business owners, IT staff and SYNECTIKS personnel

  - Create and maintain responsibility for the Project Plan/Schedule if needed

  - Coordination of all SYNECTIKS resources required to complete the Project

  - Provide Project status updates as needed

  - Schedule and conduct Project calls as needed

  - Schedule and conduct Project Closing call

## Assumptions

SYNECTIKS fees, project schedule, and Deliverables are contingent upon the Customer’s and SYNECTIKS performance of their respective responsibilities and the assumptions set forth below. To the extent (i) Customer does not meet its obligations under the Agreement or this SOW, (ii) the applicable requirements and specifications change, or (iii) the assumptions listed below are not accurate, and as a result SYNECTIKS ability to perform its obligations in accordance with this SOW or the Agreement is adversely impacted, or additional Services are required to perform the revised scope, then the timelines and milestone dates shall be reasonably adjusted and any additional services required as a result of 7.1(i), (ii) or (iii) above shall be billed to, and paid for by Customer at SYNECTIKS standard rates on a time and materials basis. SYNECTIKS has made the following assumptions in preparing this SOW:

  - General

- Customer representatives shall be available as necessary to, among other things, attend meetings, provide feedback, approve deliverables, validate findings, and test Deliverables as appropriate.

- As work progresses, there may be changes and/or clarifications to the requirements that may impact deadlines and costs. Changes to the scope, schedule and cost of this SOW can be made at any time by agreement of the parties.

- It is assumed that the Services under this SOW shall proceed continuously and there shall be no work interruptions or stoppages ordered other than as may be contemplated by a project plan (if applicable).

Any delay to the start of Services under this SOW which is not under the control of SYNECTIKS, including, but not limited to, delays in approvals, procurement or staff availability, may require an adjustment of fees and expenses and/or the Project schedule for completion of the Services under this SOW.

  - Project Specific

- Customer shall provide SYNECTIKS access to all necessary workstations, servers, data and telecommunications facilities and equipment in a timely fashion. In addition, Customer shall timely provide [any consents, approvals and authorizations necessary to allow SYNECTIKS to use products and services provided under Customer’s third-party contracts which are necessary to enable SYNECTIKS to perform the Services.] Instruction: This description of the Customer’s support activities should be more specific if there is more information on what specific agreements, licenses, etc. need to be signed.

- Tasks, meetings, and reviews that require the input of Customer personnel may impact delivery and costs of SYNECTIKS deliverables if not met within the scheduled timeframes.

- Unless otherwise specified above or in a project schedule agreed by the parties, SYNECTIKS consultants will work an average of forty (40) hours per week on the Project.

## Responsibilities

The following outlines each party's responsibilities in making this SOW a success.

  - SYNECTIKS Responsibilities

SYNECTIKS shall provide an SYNECTIKS Contact Person in Paragraph 8 of this SOW who will serve as the primary point of contact with the Customer team and who will coordinate all activities of the SYNECTIKS engagement team. SYNECTIKS resources will provide a weekly status report to the Customer Project Manager using a reporting format defined in conjunction with Customer. SYNECTIKS will include in each status report issues that could result in schedule and cost changes, or issues that may be deferred to a subsequent SOW due to the actual level of Customer staffing, changes in functionality and other unplanned changes.

  - Customer Responsibilities

Customer shall name the Customer Project Manager in Paragraph 10 of this SOW. The Customer Project Manager shall serve as the primary point of contact with the SYNECTIKS engagement team and shall be the Customer’s decision-maker for this Project. In order to provide the Deliverables in accordance with the indicated timeframe, SYNECTIKS requires that the Customer Project Manager be available in a timely manner to participate in all necessary meetings and respond to information requests in a timely manner, specifically: information requests within one (1) business day, and reviews of documents for feedback or sign-off within two (2) business days. The Customer Project Manager shall also coordinate Customer participation during the Project and timely access to Customer resources and information.

In the event that the SYNECTIKS Contact Person or the Customer Project Manager changes, the parties shall amend this SOW to reflect the change.

  - Third-Party Software and Services

Customer acknowledges that certain functionality and performance of the Services and Deliverables may be dependent upon the availability and performance of third-party software and services. Customer agrees that such third-party software and services are subject to the terms and conditions of separate license(s) and services agreement(s) solely between Customer and such third-party provider, and are outside the control of SYNECTIKS. SYNECTIKS specifically disclaims any warranty or liability with respect to such third-party software and services.

## Change Order Process

All Material Changes made to this SOW shall be documented in a written Change Order. For purposes of this SOW, a Material Change shall mean any change arising as a result of: (i) incorrect or incomplete information or documentation provided to SYNECTIKS by Customer, (ii) delays caused by Customer, (iii) revisions to the business or technical requirements and/or design specification by either party that also increases the estimated scope, schedule and/or cost of the Project. The parties will informally discuss any proposed change and the party that would like to adopt the change shall submit its request to the other party in writing. SYNECTIKS will include in any proposed Change Order (or in its response to a Customer Change Order) its comments on the requested change including as to technical feasibility and any consequential changes to the scope, schedule, and/or cost of the Project. If the parties agree to the change, this shall be recorded in writing and signed by the parties as a Change Order.  The parties shall not be bound by a change or variation until a Change Order has been fully executed.  For the avoidance of doubt, such Change Order shall also be governed by the terms and conditions set out in the PSA. Customer acknowledges that a Change Order may result in additional cost to Customer and that such amount is outside of the fixed price quoted above.

## Out of Scope

The following activities are out of scope:

- Application Installation

- Application Security Verification & Penetration Testing

## Miscellaneous

Customer Project Manager:

Contact Person for this SOW: Bill Lehn

e-mail: BLehn@argusresearch.com

Customer Accounts Payable Contact:

Customer Contact Person: [Customer AP Contact]

e-mail: [Customer AP Contact e-mail]

SYNECTIKS Contact:

SNECTIKS Contact: Jithendra B Kolluru

e-mail: jithendra.kolluru@synectiks.com

Order Date: The term “Order Date” for this Statement of Work shall mean the date this Statement of Work is signed by SYNECTIKS.

In the delivery of the service, SYNECTIKS makes the following assumptions:

- IM (skype for Business) will be provided with necessary Customer IT and Business contacts to report any necessary information during the Project

- Customer will respond in a timely manner to request for information. Any delays may cause delays in the agreed timeline

- Project will begin after the SOW is Signed, on a mutually agreeable date

- If there is a schedule delay not exclusively caused by SYNECTIKS, or a change of scope or deliverables, there may be a mutually agreed to price increase

The headings used in this Agreement are for convenience only and have no legal effect and shall not in any way define or limit the scope of this Agreement.

## Estimated Cost

The Services under this SOW will be performed on a time and materials basis. SYNECTIKS initial estimate of effort and professional fees is identified in the following table. The LoE to perform is an estimate only, and is subject to change after SYNECTIKS receives the completed questionnaire sent to Customer along with this SOW.

Phase 1: Manual Setup/Verification/Transition

| Role | Hourly Rate (USD) | Estimated LoE (Hours) |
| --- | --- | --- |
| DevOps | $40.00 | 24 |

Phase 2: CloudFormation Scripted Automation

| Role | Hourly Rate (USD) | Estimated LoE (Hours) |
| --- | --- | --- |
| DevOps | $40.00 | 40 |

Phase 3: Realtime Analytics & Monitoring

| Role | Hourly Rate (USD) | Estimated LoE (Hours) |
| --- | --- | --- |
| DevOps | $40.00 | 40 |

## SOW Acceptance

As a duly authorized representative, I hereby acknowledge, accept and authorize this Statement of Work.

| Accepted & Agreed To: |  |
| --- | --- |
| ARGUS Research | SYNECTIKS, Inc. |
| Signature: | Signature: |
| Name: Bill Lehn | Name: Jithendra B Kolluru |
| Title: VP Technology | Title: Director - Cloud Services & Operations |
| Date: 9/10/2019 | Date: 9/10/2019 |