## Slide 1
Open Products Accelerating
Enterprise Transformation
Keep it simple…
© 2020 SYNECTIKS. All Rights Reserved. Proprietary and Confidential.
Delivering TAAS

## Slide 2
Methodology
When recommending an Agile execution approach, Synectiks considers the following core activities and concepts to be the most critical to the success of project execution. While we are willing to be flexible on our execution approach, we believe that eliminating these activities reduces the effectiveness of the agile approach.
Process & Approaches
Release plan / product backlog
Sprint backlog
Sprint goal
Sprint closure
Vision, ROI and project cadence
Creation of themes, epics and user stories
Prioritization of backlog items and grooming
Deployment activities
Showcase / demonstration
UAT
Backlog grooming
Retrospective
Release burn-down
Develop definition of “Done”
Sprint backlog refinement
Develop acceptance criteria
Assign story points
Develop testing approach
Create, develop and assign tasks
Daily Scrum meetings
Development
Weekly builds and reviews
Continuous integration and testing
Impediment removal
Update documentation
Release plan
Product backlog
Release burn up
Working Software
Retrospective backlog / action list
Continuous improvement plan
Defect management
Release burn-down
Sprint backlog
Definition of “Done”
Test approach
Acceptance criteria for each story
Sprint Goal
Documentation approach
Impediment tracking list
Sprint backlog prioritization
Sprint burn-down chart
Kanban / Scrum board
Defect management
Development documentation
Activities
Output
© 2021 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 3: High-level future state road map
Admin
EFC Platform Maintenance
EFC Toyota MYCO Support
EFC Performance Enhancements
EFC Cloud Migration
eVehicle Discovery
Consumer API
3D base images service for GST
SET Discovery / Integration
Prototype
UI Prototype of few key Use Cases
Workflow engine and key Use Cases POC
Simulated integration API
Dashboard & Analytic
User Portals
Release 1 Modules
Bidder / Admin Portal
Auctioning workflow Engine
Analytics
Integration
Service Desk
CRM
Data Management System
Knowledge Management System
Operaion Management System
Release1 Atifacts
Tech Design document (API+UI)
Source Code
CI/CD framework and pipelines
Functional And Performance Test Cases
Continuous security /monitoring / compliance /upgrade/operation framework
Actor1
Use Case 1
Actor2
Use Case 2
Phase 4
Phase
3
Discovery
Functional Modeling
Actors And Use Cases Document
Workflows and Integration Design
Information Architecture and UX Design prototype
Solution Modeling
Foundation for future state Micro services architecture
Cloud Architecture
Data Modeling
Data Flow diagram
Data Security / Access model
Data Governance / Compliance Model
Plan
RoadMap / Scrum Plan
Definition of Done / ATP tests
Artifacts / Milestone defn
Prototype
Development
Phase 3
Phase 2
Phase 1

## Slide 4: Phase 1 – Scope & Assumptions
Admin
Vehicle content administration discovery
  Input and data requirements for D&IS CMS product selection
  Vehicle Product data content mapping
Consumer API
Foundation for future state Micro services architecture
Vehicle Content service using existing EFC content JSON
Rules service
Aggregation service
  FY17 Q3-Q4
Phase
1
  Phase 1:
  Micro Services Design, and Implementation Scope:
    Design future state micro services architecture
    Finalize AWS/Cloud technology stack, infrastructure and continuous integration process.
    Develop new vehicle content service using existing EFC content
    Develop new rules service to support consumer API needs in order to replace client side javascript libraries.
    Build new aggregation service layer to aggregate data from EFC content and rules service.
  Agile / Scrum Methodology
  Assumptions:
    Vehicle content services in Phase 1 will integrate with existing EFC content that is currently supporting Build and Price (Toyota and Lexus). Data and architecture on existing EFC services will not be changed.
    Rules service will provide necessary functionality to replace client side js libraries. Performance of rules service will be analyze during development phase and report deviations from existing performance.

## Slide 5
Assumptions:
2 weeks design / development sprints
Daily scrum check-in meetings
Customer Roles & Responsibility
  Require Product Owner role from customer to Articulate product strategy, vision and roadmap to stakeholders
  Prioritize and manage product back log.
  Synectiks representative to participate in daily scrum, sprint planning and retrospect meetings.
Synectiks Roles & Responsibility
Synectiks PM along with developers participate in daily scrum and report status
Synectiks PM mitigate any risk from software delivery perspective.
© 2021 Synectiks. All Rights Reserved. Proprietary and Confidential.
Define
Design
Transition
Develop
Deploy
Start Sprit
Sprint Review Meeting
Confirm define
Configure requirements
Validate configuration
Plan to deploy
Sprint cycle
Sprint cycle
Sprint cycle
Deploy
Test
Develop
Design
Deploy
Test
Develop
Design
Deploy
Test
Develop
Design
Customer
feedback

## Slide 6
M1 S1
M1 S2
M2 S3
M2 S4
M3 S5
M3 S6
M4 S7
M4 S8
Design Sprints
Development Sprints
Implementation
IT1 Modules
Requirements Documentation
S0
Sprints
S1
S2
S3
S4
Future Phases
Prod Environment Setup
S5
S6
S7
S8
Iteration 2
Activities
Use Case
UX Design
Review
Artifacts
Use Cases
Design Prototype
Use Case
Activities
Implement IT3 Modules
Feed Back / Changes
User Guide
Artifacts
IT3 Modules
User Guide
Implementation
Activities
Test / Change
Artifacts
ATP results
Verification
Production Movement Sprints
Sample Project Timeline
Timeline
Activities
Implement PH1 Modules
Deployment
User Guide
Artifacts
IT1 Modules
User Guide
Implementation
Activities
Implement IT2 Modules
Deployment
User Guide
Artifacts
IT2 Modules
User Guide
Implementation
Iteration 3
Iteration 1
Implementation IT1 Modules
Acceptance
Activities
Deployment
Release
Operation
Artifacts
Production App
Deployment
© 2021 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 7
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Design Sprints
Development Sprints
Phase 1
Implementation
Vehicle Content Service – Enriched Vehicle
Requirements Documentation
S0
Sprints
S1
S2
S3
S4
Activities
Procure AWS environment from D&IS
Review AWS Infrastructure and Technology Stack
Continuous Integration Build and Processes
Proposed Project Timeline
Future Phases
CHRISTMAS BREAK
Architecture
Architecture / Service Design
S5
S6
S7
S8
Activities
Define and Design services structure
Design caching strategy
Finalize AWS Technology Stack
AWS Initial Environment Setup
Implementation
Rules Service –
Enriched rules
Activities
National English Content service (Toyota and Lexus)
Activities
Rules – Enriched rules service
Rules – Features Display
Development Sprints
Implementation
Vehicle Content Service –
Enriched Vehicle
S9
S10
S11
S12
Implementation
Rules Service – Enriched rules
Activities
Rules – Enriched rules service
Rules – Conflicts resolution (Fix List)
Inventory Rules
Activities
GST Content service
Spanish Content service
S13
S14
Environment Setup
Sprint Cycle:
2 weeks design / development sprints
Deliverables:
By end of Phase 1
API Requirements
Design Document
Service API Document
Functional Test Cases
Performance Test Results
Deployment Guide
Source Code
Environment Refinement