# Cloud Service

Statement of Work No. SYN-0921-AR

# For

January 12, 2022

Synectiks Inc.

300 Alexander Park Drive, Suite 215

Princeton, NJ 08540

USA

1.	INTRODUCTION	3

2.	ENGAGEMENT OVERVIEW	3

3.	SYNECTIKS CLOUD SERVICE	3

4.	SCOPE OF WORK	3

5.	SOLUTION DETAILS	4

6.	PROJECT MANAGEMENT & DELIVERABLES	5

7.	ASSUMPTIONS	6

7.1.	General	6

7.2.	Project Specific	6

8.	RESPONSIBILITIES	6

8.1.	SYNECTIKS Responsibilities	7

8.2.	Customer Responsibilities	7

8.3.	Third-Party Software and Services	7

9.	CHANGE ORDER PROCESS	7

10.	OUT OF SCOPE	8

11.	MISCELLANEOUS	8

12.	ESTIMATED COST	8

13.	SOW ACCEPTANCE	9

# INTRODUCTION

This Statement of Work (“SOW”) is entered into as of the date of last signature (“Effective Date”) by and between Synectiks Inc., (“SYNECTIKS”), a New Jersey Corporation, located at 300 Alexander Park Drive, Suite 215, Princeton, NJ 08540, and Formelife (“Customer”), pursuant to that certain Professional Services by and between the Parties and dated  January 12, 2022.

To the extent there are any conflicts or inconsistencies between this SOW and the requirements of Argus Research, both the parties will negotiate in good faith to resolve the differences, the provisions of this SOW shall govern and control, but only with respect to this SOW. The headings and capitalized terms used herein are for convenience only and have no legal effect and shall not in any way define or limit the scope of this agreement.

# ENGAGEMENT OVERVIEW

Synectiks will work in conjunction with Customer to validate a migration plan for the existing github issues to jira cloud , provision the jira environment, and assist with the jira cloud adoption.

# SYNECTIKS CLOUD SERVICE

The SYNECTIKS Cloud Migration Service provides companies with the services they need to migrate Applications and their associated Data, or Workloads, to the Cloud. SYNECTIKS will provide services to assess, validate, plan the migration, provision the target environment and migrate the workloads to the cloud.

# SCOPE OF WORK

SYNECTIKS will provide its jira cloud provisioning and management and migration services to the Customer. The SYNECTIKS Cloud Services will be executed based upon information provided by the Customer, including detailed information of the workloads to be secured.

Cloud Services Outline

  - Work with Customer to identify the specific migration services requirement.

  - Validate a Security and Verification strategy in conjunction with Customer.

  - Provision the associated jira cloud environment to Secure the workloads.

  - Provision all the users, access , workflows in jira cloud.

  - Assist the Customer with final transition from github issues to jira cloud.

  - Review and transition the completed project.

Customer has provided the below Scope of Work to SYNECTIKS during initial conversations.

- Migrate existing GitHub issues in jira cloud – volume is -3500 Total , active 1000 approximately.

- Configure workflows and permissions etc. specific to formelife in jira cloud.

- Some training / transition/ support so that you could get going smoothly.

# SOLUTION DETAILS

For migration of GitHub issues to Jira cloud

We would need to first export that data from github in either CSV or JSON format that Jira Cloud understand and then could use that CSV or JSON to import the issues in jira cloud.  We would need a GitHub personal access token so that our program can talk with github to export the data in CSV of json format.

We would also need some user mapping of github users vs jira cloud users so that later on when we import those issues in jira cloud , the issues get associated with appropriate jira users.

How do we address the attachments in github issues?

Githib issues attachments are stored in githib Also for the existing github issues , where there are attachments , the attachments are stored in a format like as below:

[architecture.docx](https://github.com/xformation/xformation-app-procurement/files/7856031/architecture.docx)

For images ,

<img width="740" alt="Capabilities" src="https://user-images.githubusercontent.com/30368497/149177110-d8da27d0-d963-4121-ab3f-3fb15a64a872.png">

Since githib issues does not have any specific fields for attachments and its all wrapped inside the issue details section , it will be a challenging task to parse the github issues and find out the attachments. Considering the difficulties associated with attachments , we may have to live without any attachments imports of old issues. We would give a try to download the github issue specific attachments in a folder and later attach those files with jira issues. Considering the complexity of the process we would scope it out from the current migration scope.

Note : There are some plugins like exalate that claims that they can sync the issues between jira and github issues. We tested exalate with some sample data and we see some major drawbacks in execution. So we would probably follow a CSV export / import process.

# PROJECT MANAGEMENT & DELIVERABLES

A SYNECTIKS Project Manager will schedule, coordinate and assist SYNECTIKS personnel assigned to the Cloud Migration Services Project. The Project Manager will communicate regularly with SYNECTIKS personnel and be the single point of contact with the Customer’s assigned personnel to manage the project.

Phases & Deliverables

|  | Activity | Details | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Migrate the GitHub issues to jira cloud | We will write some automation program that will take GitHub token and repository details and export the github issues in json format. We will also create some user mapping files for github and jira cloud and map those issues with users. During migration cutover time , probably no further github issues will be created and we need to do setup minimal users / rbac etc to start using jira cloud. | GitHub issues are migrated to jira cloud. |
| Phase2 | Provision rbac / workflows specifics to the forme. | We will understand project details and workflows and access restrictions and will implement those rules in jira cloud. | Workflow are implemented with access credentials |
| Phase 3 | Support and transition | Some support / clarification unless the activities in jira cloud get going. | Support Service |

Tasks & Estimates

|  | Activity | Estimate |
| --- | --- | --- |
| Phase 1 | Migrate the GitHub issues to jira cloud | Estimated Hours: 80 |
| Phase 2 | Provision rbac / workflows specifics to the forme. | Estimated Hours: 50 |
| Phase3 | Support and transition | Estimated Hours: 20 |

Project Management

  - Coordinate Project Kickoff Meeting

    - Review requisite documentation required for the jira migration

    - Discuss objectives, and level of engagement required by various Customer business owners, IT staff and SYNECTIKS personnel

  - Create and maintain responsibility for the Project Plan/Schedule if needed

  - Coordination of all SYNECTIKS resources required to complete the Project

  - Provide Project status updates as needed

  - Schedule and conduct Project calls as needed

  - Schedule and conduct Project Closing call

# ASSUMPTIONS

SYNECTIKS fees, project schedule, and Deliverables are contingent upon the Customer’s and SYNECTIKS performance of their respective responsibilities and the assumptions set forth below. To the extent (i) Customer does not meet its obligations under the Agreement or this SOW, (ii) the applicable requirements and specifications change, or (iii) the assumptions listed below are not accurate, and as a result SYNECTIKS ability to perform its obligations in accordance with this SOW or the Agreement is adversely impacted, or additional Services are required to perform the revised scope, then the timelines and milestone dates shall be reasonably adjusted and any additional services required as a result of 7.1(i), (ii) or (iii) above shall be billed to, and paid for by Customer at SYNECTIKS standard rates on a time and materials basis. SYNECTIKS has made the following assumptions in preparing this SOW:

## General

- Customer representatives shall be available as necessary to, among other things, attend meetings, provide feedback, approve deliverables, validate findings, and test Deliverables as appropriate.

- As work progresses, there may be changes and/or clarifications to the requirements that may impact deadlines and costs. Changes to the scope, schedule and cost of this SOW can be made at any time by agreement of the parties.

- It is assumed that the Services under this SOW shall proceed continuously and there shall be no work interruptions or stoppages ordered other than as may be contemplated by a project plan (if applicable).

Any delay to the start of Services under this SOW which is not under the control of SYNECTIKS, including, but not limited to, delays in approvals, procurement or staff availability, may require an adjustment of fees and expenses and/or the Project schedule for completion of the Services under this SOW.

## Project Specific

- Customer shall provide SYNECTIKS access to all necessary workstations, servers, data and telecommunications facilities and equipment in a timely fashion. In addition, Customer shall timely provide [any consents, approvals and authorizations necessary to allow SYNECTIKS to use products and services provided under Customer’s third-party contracts which are necessary to enable SYNECTIKS to perform the Services.] Instruction: This description of the Customer’s support activities should be more specific if there is more information on what specific agreements, licenses, etc. need to be signed.

- Tasks, meetings, and reviews that require the input of Customer personnel may impact delivery and costs of SYNECTIKS deliverables if not met within the scheduled timeframes.

- Unless otherwise specified above or in a project schedule agreed by the parties, SYNECTIKS consultants will work an average of forty (40) hours per week on the Project.

# RESPONSIBILITIES

The following outlines each party's responsibilities in making this SOW a success.

## SYNECTIKS Responsibilities

SYNECTIKS shall provide an SYNECTIKS Contact Person in Paragraph 8 of this SOW who will serve as the primary point of contact with the Customer team and who will coordinate all activities of the SYNECTIKS engagement team. SYNECTIKS resources will provide a weekly status report to the Customer Project Manager using a reporting format defined in conjunction with Customer. SYNECTIKS will include in each status report issues that could result in schedule and cost changes, or issues that may be deferred to a subsequent SOW due to the actual level of Customer staffing, changes in functionality and other unplanned changes.

## Customer Responsibilities

Customer shall name the Customer Project Manager in Paragraph 11 of this SOW. The Customer Project Manager shall serve as the primary point of contact with the SYNECTIKS engagement team and shall be the Customer’s decision-maker for this Project. In order to provide the Deliverables in accordance with the indicated timeframe, SYNECTIKS requires that the Customer Project Manager be available in a timely manner to participate in all necessary meetings and respond to information requests in a timely manner, specifically: information requests within one (1) business day, and reviews of documents for feedback or sign-off within two (2) business days. The Customer Project Manager shall also coordinate Customer participation during the Project and timely access to Customer resources and information.

In the event that the SYNECTIKS Contact Person or the Customer Project Manager changes, the parties shall amend this SOW to reflect the change.

## Third-Party Software and Services

Customer acknowledges that certain functionality and performance of the Services and Deliverables may be dependent upon the availability and performance of third-party software and services. Customer agrees that such third-party software and services are subject to the terms and conditions of separate license(s) and services agreement(s) solely between Customer and such third-party provider and are outside the control of SYNECTIKS. SYNECTIKS specifically disclaims any warranty or liability with respect to such third-party software and services.

# CHANGE ORDER PROCESS

All Material Changes made to this SOW shall be documented in a written Change Order. For purposes of this SOW, a Material Change shall mean any change arising as a result of: (i) incorrect or incomplete information or documentation provided to SYNECTIKS by Customer, (ii) delays caused by Customer, (iii) revisions to the business or technical requirements and/or design specification by either party that also increases the estimated scope, schedule and/or cost of the Project. The parties will informally discuss any proposed change and the party that would like to adopt the change shall submit its request to the other party in writing. SYNECTIKS will include in any proposed Change Order (or in its response to a Customer Change Order) its comments on the requested change including as to technical feasibility and any consequential changes to the scope, schedule, and/or cost of the Project. If the parties agree to the change, this shall be recorded in writing and signed by the parties as a Change Order.  The parties shall not be bound by a change or variation until a Change Order has been fully executed.  For the avoidance of doubt, such Change Order shall also be governed by the terms and conditions set out in the PSA. Customer acknowledges that a Change Order may result in additional cost to Customer and that such amount is outside of the fixed price quoted above.

# OUT OF SCOPE

- Since Githib issues does not maintain the attachments and images in a structured way , it will be very challenging to export the attachments of github issues and corelate with jira issues. We will do our best to import the attachments , but we may not be able to import the attachments. We need to scope that out.

# MISCELLANEOUS

Customer Project Manager:

Contact Person for this SOW:

e-mail:

Customer Accounts Payable Contact:

Customer Contact Person: [Customer AP Contact]

e-mail: [Customer AP Contact e-mail]

SYNECTIKS Contact:

SNECTIKS Contact: Jithendra B Kolluru

e-mail: jithendra.kolluru@synectiks.com

Order Date: The term “Order Date” for this Statement of Work shall mean the date this Statement of Work is signed by SYNECTIKS.

In the delivery of the service, SYNECTIKS makes the following assumptions:

- IM (skype for Business) will be provided with necessary Customer IT and Business contacts to report any necessary information during the Project

- Customer will respond in a timely manner to request for information. Any delays may cause delays in the agreed timeline

- Project will begin after the SOW is Signed, on a mutually agreeable date

- If there is a schedule delay not exclusively caused by SYNECTIKS, or a change of scope or deliverables, there may be a mutually agreed to price increase

The headings used in this Agreement are for convenience only and have no legal effect and shall not in any way define or limit the scope of this Agreement.

# ESTIMATED COST

The Services under this SOW will be performed on a time and materials basis. SYNECTIKS initial estimate of effort and professional fees is identified in the following table. The LoE to perform is an estimate only, and is subject to change after SYNECTIKS receives the completed questionnaire sent to Customer along with this SOW.

| Phase | Role & Rate | Estimated LOE(Hrs) | Total Cost |
| --- | --- | --- | --- |
| Migrate the GitHub issues to jira cloud | Jira Engineer-$15/Hr | 80 | $1200 |
| Provision rbac / workflows specifics to the forme. | Jira Engineer-$15/Hr | 50 | $750 |
| Support and transition | Jira Engineer-$15/Hr | 20 | $300 |
| Total |  | 150 | $2250 |

# SOW ACCEPTANCE

As a duly authorized representative, I hereby acknowledge, accept and authorize this Statement of Work.

| Accepted & Agreed To: |  |
| --- | --- |
| Forme Inc | SYNECTIKS, Inc. |
| Signature: | Signature: |
| Name: | Name: Jithendra B Kolluru |
| Title: | Title: Director - Cloud Services & Operations |
| Date: 1/12/2022 | Date: 1/12/2022 |