# Cloud Migration & Data Flow AUtomation

Statement of Work No. SYN-1118-AR

# For

InnovativeTech

December 27, 2019

Synectiks Inc.

300 Alexander Park Drive, Suite 215

Princeton, NJ 08540

USA

Contents

1.	Introduction	3

2.	Engagement Overview	3

3.	SYNECTIKS Cloud Migration Service	3

4.	Scope of Work	3

5.	Project Management & Deliverables	5

6.	Assumptions	7

7.	Responsibilities	8

8.	Change Order Process	9

9.	Out of Scope	9

10.	Miscellaneous	9

11.	Estimated Cost	10

12.	SOW Acceptance	11

## Introduction

This Statement of Work (“SOW”) is entered into as of the date of last signature (“Effective Date”) by and between Synectiks Inc., (“SYNECTIKS”), a New Jersey Corporation, located at 300 Alexander Park Drive, Suite 215, Princeton, NJ 08540, and Argus Research (“Customer”), located at 61 Broadway, 19th Floor, New York, NY 10006 pursuant to that certain Professional Services by and between the Parties and dated  December 27, 2019.

To the extent there are any conflicts or inconsistencies between this SOW and the requirements of Argus Research, both the parties will negotiate in good faith to resolve the differences, the provisions of this SOW shall govern and control, but only with respect to this SOW. The headings and capitalized terms used herein are for convenience only and have no legal effect and shall not in any way define or limit the scope of this agreement.

## Engagement Overview

The SYNECTIKS Cloud Migration Service is designed to migrate identified Customer workloads to the aws cloud. Synectiks will work in conjunction with Customer to validate a migration plan for the identified workloads, provision the aws environment, migrate the workloads and assist with the final cutover to the aws environment.

## SYNECTIKS Cloud Migration Service

The SYNECTIKS Cloud Migration Service provides companies with the services they need to migrate Applications and their associated Data, or Workloads, to the Cloud. SYNECTIKS will provide services to assess, validate, plan the migration, provision the target environment and migrate the workloads to the cloud.

## Scope of Work

SYNECTIKS will provide its Cloud Migration Services and Data Flow Management services to the Customer. The SYNECTIKS Cloud Migration Services will be executed based upon information provided by the Customer, including detailed information of the workloads to be migrated. SYNECTIKS will rely on the information provided by the Customer and the migration may be delayed if information is incomplete, inaccurate or out of date.

Cloud Migration Services Outline

  - Work with Customer to identify the specific Workloads to be migrated

  - Validate a migration and cutover strategy in conjunction with Customer

  - Draft the Target Architecture diagram considering the Security / Compliance / Backup / DR /Operations perspective.

  - Review and finalize the Target Architecture / Migration Path / Cutover Strategy

  - Provision the associated aws environment with required compliance requirement

  - Migrate identified workloads as per the approved architecture

  - Provision all the monitoring and operation automations required as specified in target architecture

  - Assist the Customer with final cutover of the workloads

  - Run the security and compliance automation scripts to verify that everything confirms with customer required compliance standard.

  - Run acceptance tests as per the acceptance tests mentioned in migration plan.

  - Training and Knowledge Transition to customer so that they can manage the migrated workloads.

  - Review completed project

Data Flow Management Services outline

- Work with Customer to identify the all the Data Flows involved, how to feed the data to target database from multiple 3rd party providers

- Draft the Target Architecture diagram considering the Data ingestion/ Data Discovery /Data Governance / Data Security / Data Compliance / Backup / DR /Operations perspective.

- Review and finalize the Target Architecture / Project Plan / Acceptance Test Plan for all data flows

- Provision the associated aws environment, and services and any automation scripts with required compliance requirement

- Review and execute each of the data Flow as per the ATP

- Provision all the monitoring and operation automations required as specified in target architecture

- Run the security and compliance automation scripts to verify that everything confirms with customer required compliance standard.

- Training and Knowledge Transition to customer so that they can manage the implemented Data Flows

- Review completed project

Customer has provided the below Scope of Work to SYNECTIKS during initial conversations.

Migrate the existing MS SQL server environment to aws cloud. The migration will primarily involve their current MS SQL environment migration with specific security and compliance regulations:

Their Current SQL Environment:

Two SQL Servers, NY and Santa Monica

Currently 10 Databases

- A few are tiny  <20MB

- A few range from 4-8 Gig

- Total of approx. 30 Gig

Replication to NY over Redundant and Diverse VPN

- Via Log Shipping  (Interval 15 Min)

- Data Flow from 3rd party vendors

State Street – Data Feed

Charles River – Data Feed

Future State in AWS should be:

- “Singular Data Model”

- 5 (Fully Relational) Databases

- “Intertwined”

It should follow the AWS best practices and required security and compliance guidelines, few stated below:

- AWS best practices include:

  - The AWS well Architected Framework (https://d1.awsstatic.com/whitepapers/architecture/AWS_Well-Architected_Framework.pdf)

  - The AWS well Architected Security Pillar (https://d1.awsstatic.com/whitepapers/architecture/AWS-Security-Pillar.pdf)

  - The AWS Security Incident Response Guide (https://d1.awsstatic.com/whitepapers/aws_security_incident_response.pdf?did=wp_card&trk=wp_card)

  - The AWS Security Checklist (https://d1.awsstatic.com/whitepapers/Security/AWS_Security_Checklist.pdf?did=wp_card&trk=wp_card)

  - AWS Security Best Practices (https://d1.awsstatic.com/whitepapers/Security/AWS_Security_Best_Practices.pdf?did=wp_card&trk=wp_card)

- The CIS – AWS benchmark should be the basis for configuring the AWS environment.

- Access to AWS is the first key security control.  Two-factor authentication is a must for individual access to the AWS environment and must be enabled for all users

- The root account should not be used except for emergencies (https://docs.aws.amazon.com/IAM/latest/UserGuide/id_root-user.html).

- All connections to AWS should be encrypted (TLS v. 1.2).

- IP address restrictions for connections to AWS should be used were available.

- At rest encryption for all data should be the default (see KeyManagementProposal.docx attached).

- Access keys to AWS services must be vigilantly protected.

- VPC Security Groups must be used where applicable.  Unnecessary ports should be closed.  SSH and RDP ports should not be used unless absolutely necessary (see AWS Systems Manager for details).

- The paradigm of least privilege must be followed at all times.

- AWS-IAM and AWS resource policies must be strictly controlled and scrutinized.

Migrate and optimize existing nine (9) virtual machines to aws cloud to reduce operations, setup, and cost. The migration will primarily involve MS-SQL Servers, two (2) AD Domain Controllers, few Desktops, one (1) File Server, one (1) Terminal Server, one (1) Web Server and probably one (1) Application Server

## Project Management & Deliverables

A SYNECTIKS Project Manager will schedule, coordinate and assist SYNECTIKS personnel assigned to the Cloud Migration Services Project. The Project Manager will communicate regularly with SYNECTIKS personnel and be the single point of contact with the Customer’s assigned personnel to manage the project.

The following tasks will be performed as part of the Cloud Migration Services.

Project Management

  - Coordinate Project Kickoff Meeting

    - Review requisite documentation required for the Cloud Migration

    - Discuss objectives, and level of engagement required by various Customer business owners, IT staff and SYNECTIKS personnel

  - Create and maintain responsibility for the Project Plan/Schedule if needed

  - Coordination of all SYNECTIKS resources required to complete the Project

  - Provide Project status updates as needed

  - Schedule and conduct Project calls as needed

  - Schedule and conduct Project Closing call

Migration Road Map & Outcomes

- Phase 1: Assessment & Discovery – 2 Weeks

  - Details Assessment of the Current Workloads/Environment

  - Target System Architecture diagram

  - Migration Plan

  - Data Flow Automation specification – Associated services with details workflow diagram for each workflow

  - Risk & Contingency Plan

  - Security / Compliance / Operation Automation specifications

  - Backup / DR specifications

  - Expected TCO Sheet

- Phase 2: Setup & Migration – Timelines to be decided after Phase 1 – Estimated 4 Weeks

  - Provision entire hosting environment (Required NIST compliant network and security environment to host the data base and its corresponding management system) with automation scripts and establish Operation Support system.

  - Migrate Database components to Target environment as per the migration plan

- Phase 3: Tests – 1 Week

  - Perform Performance and User Acceptance Tests to verify that migration met the desired SLA’s

  - Perform scripted CIS compliance verification tests to verify the spawn environment comply with CIS requirement.

- Phase 4: Training & Transition – 1 Week

  - Provide Training & Transition to Customer Personnel

Data Flow AUTOMATION ROAD Map & Outcomes

- Phase 1: Assessment & Discovery

  - Assessment & Discovery is common for migration & Data Flow Automation

- Phase 2: Automated Services and workflow provisioning – Timelines to be decided after Phase 1 – Estimated 2 Weeks

  - Provision the services in secure environment and deploy all the data management (data discovery / data security / Data compliance / Data ingestion / Data lifecycle) functions and establish Operation Support system (Monitoring performance / Availability)

- Phase 3: Tests – 1 Week

  - Perform Performance and User Acceptance Tests to verify that migration met the desired SLA’s

  - Perform scripted CIS compliance verification tests to verify the spawn environment comply with CIS requirement.

- Phase 4: Training & Transition

  - Training is common for migration & Data Flow Automation

Migration Planning

- Identify workloads. For each Client Workload in source environment, SYNECTIKS will require:

  - IP Address or DNS Name (If workloads have IP and DNS dependencies)

  - Credentials for discovery

  - Size of databases, usage pattern and content organization (Synectiks will use discovery tool)

  - Configuration details of database

- Determine whether AWS RDS will be used, or we do AS-IS migration of the existing MS-SQL Servers.

- Determine the target licensing requirements, whether existing license will be continued or AWS inherent licensing will be used.

- Define the Database security and compliance requirements, access control , authentication mechanism , if authentication mechanism has some dependency on OnPrem AD controller.

- Define where the discovery and migration tools will be Installed (We recommend to use discovery & migration tools to speed up the process)

- Determine Network Connectivity to Origin & Target environments

- Determine Network Topology in Origin & Target environments

- Identify other Migration processes and constraints

- Determine Target environment

- Define and design Service Structure

- Migration Timeframe

- Migration Windows

- Acceptance Test Plan

- Cutover Requirements

- Risk and Fallback Plan

Migration

- Provision Application/Services Hosting Zones and Operation Support System Zone

- Provision New Systems in destination

- Assign workloads in destination

  - Configuration in destination

  - Configure new Network Configurations

  - Import of Application data in Target environment

- Establish network required to communicate with any on-prem services say AD.

- Synchronize local data between source and destination post migration

- Establish monitoring and auditing ability for target setup

- Establish application and system upgrade mechanism for target systems

- Establish Backup and DR mechanism as specified in migration plan

- Establish security and compliance requirement, scripted automation for continuous security and continuous compliance

- Document operation support document

## Assumptions

SYNECTIKS fees, project schedule, and Deliverables are contingent upon the Customer’s and SYNECTIKS performance of their respective responsibilities and the assumptions set forth below. To the extent (i) Customer does not meet its obligations under the Agreement or this SOW, (ii) the applicable requirements and specifications change, or (iii) the assumptions listed below are not accurate, and as a result SYNECTIKS ability to perform its obligations in accordance with this SOW or the Agreement is adversely impacted, or additional Services are required to perform the revised scope, then the timelines and milestone dates shall be reasonably adjusted and any additional services required as a result of 7.1(i), (ii) or (iii) above shall be billed to, and paid for by Customer at SYNECTIKS standard rates on a time and materials basis. SYNECTIKS has made the following assumptions in preparing this SOW:

  - General

- Customer representatives shall be available as necessary to, among other things, attend meetings, provide feedback, approve deliverables, validate findings, and test Deliverables as appropriate.

- As work progresses, there may be changes and/or clarifications to the requirements that may impact deadlines and costs. Changes to the scope, schedule and cost of this SOW can be made at any time by agreement of the parties.

- It is assumed that the Services under this SOW shall proceed continuously and there shall be no work interruptions or stoppages ordered other than as may be contemplated by a project plan (if applicable).

Any delay to the start of Services under this SOW which is not under the control of SYNECTIKS, including, but not limited to, delays in approvals, procurement or staff availability, may require an adjustment of fees and expenses and/or the Project schedule for completion of the Services under this SOW.

  - Project Specific

- Customer shall provide SYNECTIKS access to all necessary workstations, servers, data and telecommunications facilities and equipment in a timely fashion. In addition, Customer shall timely provide [any consents, approvals and authorizations necessary to allow SYNECTIKS to use products and services provided under Customer’s third-party contracts which are necessary to enable SYNECTIKS to perform the Services.] Instruction: This description of the Customer’s support activities should be more specific if there is more information on what specific agreements, licenses, etc. need to be signed.

- Tasks, meetings, and reviews that require the input of Customer personnel may impact delivery and costs of SYNECTIKS deliverables if not met within the scheduled timeframes.

- Unless otherwise specified above or in a project schedule agreed by the parties, SYNECTIKS consultants will work an average of forty (40) hours per week on the Project.

## Responsibilities

The following outlines each party's responsibilities in making this SOW a success.

  - SYNECTIKS Responsibilities

SYNECTIKS shall provide an SYNECTIKS Contact Person in Paragraph 8 of this SOW who will serve as the primary point of contact with the Customer team and who will coordinate all activities of the SYNECTIKS engagement team. SYNECTIKS resources will provide a weekly status report to the Customer Project Manager using a reporting format defined in conjunction with Customer. SYNECTIKS will include in each status report issues that could result in schedule and cost changes, or issues that may be deferred to a subsequent SOW due to the actual level of Customer staffing, changes in functionality and other unplanned changes.

  - Customer Responsibilities

Customer shall name the Customer Project Manager in Paragraph 10 of this SOW. The Customer Project Manager shall serve as the primary point of contact with the SYNECTIKS engagement team and shall be the Customer’s decision-maker for this Project. In order to provide the Deliverables in accordance with the indicated timeframe, SYNECTIKS requires that the Customer Project Manager be available in a timely manner to participate in all necessary meetings and respond to information requests in a timely manner, specifically: information requests within one (1) business day, and reviews of documents for feedback or sign-off within two (2) business days. The Customer Project Manager shall also coordinate Customer participation during the Project and timely access to Customer resources and information.

In the event that the SYNECTIKS Contact Person or the Customer Project Manager changes, the parties shall amend this SOW to reflect the change.

  - Third-Party Software and Services

Customer acknowledges that certain functionality and performance of the Services and Deliverables may be dependent upon the availability and performance of third-party software and services. Customer agrees that such third-party software and services are subject to the terms and conditions of separate license(s) and services agreement(s) solely between Customer and such third-party provider, and are outside the control of SYNECTIKS. SYNECTIKS specifically disclaims any warranty or liability with respect to such third-party software and services.

## Change Order Process

All Material Changes made to this SOW shall be documented in a written Change Order. For purposes of this SOW, a Material Change shall mean any change arising as a result of: (i) incorrect or incomplete information or documentation provided to SYNECTIKS by Customer, (ii) delays caused by Customer, (iii) revisions to the business or technical requirements and/or design specification by either party that also increases the estimated scope, schedule and/or cost of the Project. The parties will informally discuss any proposed change and the party that would like to adopt the change shall submit its request to the other party in writing. SYNECTIKS will include in any proposed Change Order (or in its response to a Customer Change Order) its comments on the requested change including as to technical feasibility and any consequential changes to the scope, schedule, and/or cost of the Project. If the parties agree to the change, this shall be recorded in writing and signed by the parties as a Change Order.  The parties shall not be bound by a change or variation until a Change Order has been fully executed.  For the avoidance of doubt, such Change Order shall also be governed by the terms and conditions set out in the PSA. Customer acknowledges that a Change Order may result in additional cost to Customer and that such amount is outside of the fixed price quoted above.

## Out of Scope

The following activities are out of scope:

- Application Installation or Testing

- End User coordination

- Domain Administration or Changes

- Network Administration or Changes

- SAN Migration

## Miscellaneous

Customer Project Manager:

Contact Person for this SOW: [Customer Project Manager]

e-mail: [Customer Project Manager e-mail]

Alternate Customer contact person is: [Customer Alternate Contact]

e-mail: [Customer Alternate Contact e-mail]

Customer Accounts Payable Contact:

Customer Contact Person: [Customer AP Contact]

e-mail: [Customer AP Contact e-mail]

SYNECTIKS Contact:

SNECTIKS Contact: [SYNECTIKS Contact]

e-mail: [SYNECTIS Contact e-mail]

Order Date: The term “Order Date” for this Statement of Work shall mean the date this Statement of Work is signed by SYNECTIKS.

In the delivery of the service, SYNECTIKS makes the following assumptions:

- IM (skype for Business) will be provided with necessary Customer IT and Business contacts to report any necessary information during the Project

- Customer will respond in a timely manner to request for information. Any delays may cause delays in the agreed timeline

- Project will begin after the SOW is Signed, on a mutually agreeable date

- If there is a schedule delay not exclusively caused by SYNECTIKS, or a change of scope or deliverables, there may be a mutually agreed to price increase

The headings used in this Agreement are for convenience only and have no legal effect and shall not in any way define or limit the scope of this Agreement.

## Estimated Cost

The Services under this SOW will be performed on a time and materials basis. SYNECTIKS initial estimate of effort and professional fees to perform Phase 1: Assessment & Discovery is identified in the following table. The LoE to perform Phase 1 is an estimate only, and is subject to change after SYNECTIKS receives the completed questionnaire sent to Customer along with this SOW.

Cloud Migration Services --

Phase 1: Assessment & Discovery

| Phase | Role |  |  | Rate (USD) | Estimated LoE (Hours) |  | Estimated Cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Assessment & Discovery | Architect |  |  | $135 | 80 Hrs- 2 Weeks |  | 10800$ |
| Phase 2: Setup & Migration – | DevOps Engineer |  |  | $90 | Timelines to be decided after Phase 1 – Estimated 4 Weeks |  | 90*173=15570$ |
| Phase 3: Tests | DevOps Engineer | $90 | 1 Week | 90*40=3600$ |
| Phase 4: Training & Transition | DevOps Engineer | $90 | 1 Week | 90*40=3600$ |
| Total |  |  |  | $33570 |

Data Flow Automation Services:

(Phase 1 discovery & Phase4 Training is common for Migration & Data Flow Automation Services , so excluded here)

| Phase | Role | Rate (USD) | Estimated LoE (Hours) | Estimated Cost |
| --- | --- | --- | --- | --- |
| Automated Services and workflow provisioning – Timelines to be decided after Phase 1 – Estimated 2 Weeks | DevOps Engineer | $90 | Timelines to be decided after Phase 1 – Estimated 2 Weeks | 90*80=7200$ |
| Phase 3: Tests | DevOps Engineer | $90 | 1 Week | 90*40=3600$ |
| Total |  |  |  | $10800 |

## SOW Acceptance

As a duly authorized representative, I hereby acknowledge, accept and authorize this Statement of Work.

| Accepted & Agreed To: |  |
| --- | --- |
| [Customer - Full Corp. Name] | SYNECTIKS, Inc. |
| Signature: | Signature: |
| Name: [Customer Contact Name] | Name: [SYNECTIKS Contact Name] |
| Title: [Customer Contact Title] | Title: [SYNECTIKS Contact Title] |
| Date: 12/27/2019 | Date: 12/27/2019 |