## Slide 1
SOW Phase-Wise Transformation
Keep it simple…
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 2

INCREMENTAL

HIGH QUALITY

REPEATABLE
TXN CONSOLIDATION
  BATCH CONSOLIDATION
Phase-1
Consolidate edge nodes ingestion jobs in aggregation cluster, add real time visibility, diagnostics, reliability, resilience, elasticity
Phase-2
Consolidate Web/Apps in aggregation cluster , add performance , reliability, resilience, elasticity
Phase-3
Optimize Big Data Stack, Share workloads across clouds, bring agility, 1 touch provisioning
BIGDATA CONSOLIDATION
SINGLE LAYER
HYBRID & MULTICLOUD
Phase-4
Consolidate batch/transaction/analytics in same pooled resource, manage everything from 1 console , 1 unified way of delivery
Phase-5
Expand cluster across clouds / across geographies
/ Phases (Ref Target Architecture)
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 3
Project Background
Consolidate Hardware and Centralize all ingestion / batch jobs in JCP to run inside the pooled resources with better availability ,reliability, diagnostics , resilience. Manage all types of ingestion / batch jobs from 1 console in 1 pool VS 10+ jobs in 20 different edge nodes, 10+ upgrade process.

OPTIMAL Run jobs in elastic hardware platform, elasticity at jobs & cluster layer. Each jobs consume resources depending on need.

RELIABILITY Jobs are susceptible to any hardware failure in pool , keeps relocating to nodes without any system level HA software like veritas HA suite.

AGILITY Making changes in jobs and releasing them quickly through continuous delivery platform.

OPERATION Realtime visibility of every job status , logs , diagnostics and resilience. Every type of job is updated in 1 single way of continuous delivery.
Phase-1-Key Benefits
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 4
/APPS/CURRENT
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 5
/APPS/Batch/Proposed

Elastic

Real Time

Resilient
Manage all types of jobs from 1 console in 1 pool VS 10+ jobs in 20 different edge nodes, 10+ upgrade process
Elastic Scheduling
Realtime visibility + Diagnostics
Resilience
Reliability / Manageability / Extension
Agility
DMaster
gn
concept
Batch4g
Time Series DB
Batch3 Project featured
Batch2ather information
Batch14 Web development
Batch6sting product
Batch5rking site
MGMT(Visibility)
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 6
/Apps/batch/transform
MAIN STEP OF PROCESS

CLUSTER PROVISIONING
STEP ONE
Provision cluster with best practices of storage/ compute / network /security

AUTOMATION ENGINE
STEP TWO
Setup elastic automation engine into the cluster
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 7

TRANSFORMATION
STEP THREE
Containerize existing jobs and hook into automation engine

ANALYTIC AND OPEARTIONS
STEP FOUR
Establish real time monitoring , Continuous delivery mechanism, Diagnostics, Resilience
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 8
/High Level Future State Road Map
Phase-1 Execution Cycle
 STAGE ONE
Detail Architecture/ Design & Data Flow Diagram along with POC.
 STAGE TWO
Provision clusters with automation script and establish continuous delivery framework.
 STAGE THREE
All existing batch jobs containerization, re-platforming, deployment, acceptance testing, and Real-time monitoring.
1 Month
POC & DETAIL ARCHITECTURE
1
1 Month
ENV PROVISIONING
2
3 Month
PROJECT EXECUTION
3
1 Month
TRAINING/TRANSITION
4
 STAGE FOUR
Training / Transition of the system
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 9
Scope/Assumption/Dependencies/Model
BEST RESULT IS OUR PURPOSE




04/ MODEL
Time & Material Based. Reliance will hire skill sets for a period
Project follows Agile & Scrum Methodology
02/ ASSUMPTION
Existing services architecture / workflows / existing codebase will be shared with Synectiks under a NDA to expedite the transformation process.
The ingestion layer should have network visibility to every sources of data
01/ SCOPE
Design future state Hardware Aggregation & micro services architecture
Finalize container technology stack, infrastructure and continuous integration process.
Transform existing application stack to fit into new architecture
Establish OSS / Training / Transition
03/ DEPENDENCIES
Synectiks will depend on allocation of Hardware Resources from Reliance
Synectiks highly recommend to subscribe services for core container cluster technology backbone from third party vendors ( anyone , could be REDHAT, MESSOS, KUBERNETES vendors).
Synectiks recommends Google COREOS operating system and recommend to buy their services)
01
02
03
04
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 10
Methodology
When recommending an Agile execution approach, Synectiks considers the following core activities and concepts to be the most critical to the success of project execution. While we are willing to be flexible on our execution approach, we believe that eliminating these activities reduces the effectiveness of the agile approach.
Process & Approaches
Release plan / product backlog
Sprint backlog
Sprint goal
Sprint closure
Vision, ROI and project cadence
Creation of themes, epics and user stories
Prioritization of backlog items and grooming
Deployment activities
Showcase / demonstration
UAT
Backlog grooming
Retrospective
Release burn-down
Develop definition of “Done”
Sprint backlog refinement
Develop acceptance criteria
Assign story points
Develop testing approach
Create, develop and assign tasks
Daily Scrum meetings
Development
Weekly builds and reviews
Continuous integration and testing
Impediment removal
Update documentation
Release plan
Product backlog
Release burn up
Working Software
Retrospective backlog / action list
Continuous improvement plan
Defect management
Release burn-down
Sprint backlog
Definition of “Done”
Test approach
Acceptance criteria for each story
Sprint Goal
Documentation approach
Impediment tracking list
Sprint backlog prioritization
Sprint burn-down chart
Kanban / Scrum board
Defect management
Development documentation
Activities
Output
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 11
Methodology
Process & Approaches
Assumptions:
2 weeks design / development sprints
Daily scrum check-in meetings
Reliance Roles & Responsibility
  Require Product Owner role from Reliance to Articulate product strategy, vision and roadmap to stakeholders
  Prioritize and manage product back log.
  Synectiks representative to participate in daily scrum, sprint planning and retrospect meetings.
Synectiks Roles & Responsibility
Synectiks PM along with developers participate in daily scrum and report status
Synectiks PM mitigate any risk from software delivery perspective.
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 12
Technical Scope – Phase 1
  Container Cluster environment setup
    Compute / Storage / Network Designing, Optimization , Persistency Layering , CEPH filesystem setup
  Operation Support System for container cluster setup
    Cluster Monitoring , Log Monitoring , Diagnostics , Automations
  Continuous Delivery Platform setup for services delivery
    Jenkin cluster setup for every services , Influx DB time Series Database Setup, Container Registry Setup
  Services Implementation (Design, Transformation, Development, Functional testing, Performance testing)
    10+ Business Use Cases – Primarily Containerization
  Continuous Integration Setup and implementation
    10+ Business Use Cases – Quality Gates – Unit / Integration / ATP / Security gates
  Training & Transition
    Code / Operations
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 13
Proposed Team – Phase 1
Product Owner
Product Owner (RELIANCE)
On-Site DevOps
Team (Synectiks)
Scrum Master
Scrum Master (RELIANCE)
1 Senior Architect
0.25 FTE
On-Site Architecture
Advisor (Synectiks)
1 Senior DevOps
Off-Site DevOps
Team (Synectiks)
6 DevOps
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 14
Proposed Team – Phase 1
Team Roles | Team Member | Team Responsibilities
1 Onsite Product Owner (Reliance) | TBD | Responsible for product vision and communicate to stakeholders. Prioritize product backlog to deliver highest value and adjust long term expectations. Decides when to release product.
Onsite Scrum Master (Reliance) | TBD | Facilitates Scrum process and helps resolve impediments. Keeps scrum artifacts visible, enforces 2-weeks sprint time box. Shields team from external interferences and promotes team self-organization.
Scrum Team |  | 
1 On-site Senior Architect (Synectiks) | TBD | Review and provide feedback and approval on proposed cloud and web services architecture.
1 On-site Senior DevOps Engineer (Synectiks) | TBD | Works with team to define user stories, provides technical guidance on development. Will contribute as developer.
4 Off-site DevOps Engineers (Synectiks) | TBD | Self organizing development team to perform tasks from product backlog. Coordinate with onsite senior developer
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 15
Proposed Sprints – Phase 1
1st
2nd
3rd
4th
5th
6th
……
……
Design Sprints
Development Sprints
Implementation
Transformation 10+ Use Cases
Requirements Documentation
S0
S1
S2
S3
S4
Activities
Procure POC environment
Review Infrastructure and Technology Stack
Conduct POC with 1 service
Continuous Integration Build and Processes
Future Phases
Architecture
Architecture / Service Design
S5
S6
S7
S8
Activities
Define and Design services structure
Design Persistence strategy
Finalize Technology Stack
Initial Environment Setup
Implementation
Routed Receiver
Activities
National English Content service (Toyota and Lexus)
Activities
Containerization
Continuous Delivery
Transition Sprints
Implementation
OSS
S9
S10
S11
S12
Training
Transition Code & Operation
Activities
Training – Operation & Release
Activities
Cluster Management
Logging & Monitoring
S13
S14
Environment Setup
Sprint Cycle:
2 weeks design / development sprints
Deliverables:
By end of Phase 1
Architecture /Flow
Design Document
Service TX Document
Functional Test Cases
Performance Test Results
Deployment Guide
Source Code
Environment Refinement
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 16
Resources
Key skill set involvement in project cycle
1 ARCHITECT
$ 100/ Hour
Architecture
POC
Planning
Consulting
1 Week / Month Onsite
1 Senior DevOps
$ 30/Hour
SME
Release
Coordination
Execution
ATP
Full Time Onsite
6 DEVOPS
$ 20/ Hour
Design
Development
Testing
Full Time Offshore
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.

## Slide 17
+
+
+
6 Months
DURATION
~$183K
TCO @50%
1 Month Architecture / POC
1 Month ENV provisioning
3 Month Execution
1 Month Transition
1 Architect – 1*100*8*36 = ~$29K
1 Senior DevOps – 1*25*8*22*6 = ~$27K
6 DevOps - 6*20*8*22*6 = ~$127K
60% Hardware
70% Opex
10X Reliability
5X Agility
~COST
ROI
Time/ ~Cost / ROI
Some Important numbers
© 2018 Synectiks. All Rights Reserved. Proprietary and Confidential.