## Slide 1
Client
Identity
Provider
API
Gateway
CDN
Static
Content
CMDB
Security / RBAC
Workflow
Monitoring
Analytic
Data layer
Postgresql + Metric DB + Log DB
Management
Service
Discovery
Microservices
AWS API
ServiceNow
AD Connector
Lambda
AWS API
ServiceNow
AWS Step

## Slide 2
Frontend
UX designs & Prototyping
Figma
Core Web UI
HTML5 / CSS3 / Javascript
Web Framework
React.js / Redux
Backend
API Development
Golang / Node.Js / Springboot /
Lambda
Tests
Junit5 / Cucumber BDD /
Gatling / Postman
Data Bases
Postgres, OpenSearch, metric DB,
LogDB, GraphDB

## Slide 3
Sample Project Timeline
M1 S1
M1 S2
M2 S3
M2 S4
M3 S5
M3 S6
M4 S7
M4 S8
M5 S9
M5 S10
M6 S11
M6 S12
S0
S1
S2
S3
S4
S5
S6
S7
S8
S9
S10
S11
S12
Iteration 1
Sprints
Design Sprints
Development Sprints
Production Movement Sprints
Requirement
Documentation
Implementation
IT 1 Modules
Use case
Implementation
Activities
Use case
UX Design
Review
Artifacts
Use case
Design Prototype
Activities
Implement IT 1 Modules
Deployment
User Guide
Artifacts
IT 1 Modules
User Guide
Iteration 2
Implementation
IT 2 Modules
Implementation
Activities
Artifacts
IT 2 Modules
User Guide
Implement IT 2 Modules
Deployment
User Guide
Iteration 3
Implementation
IT 3 Modules
Implementation
Activities
Artifacts
IT 3 Modules
User Guide
Implement IT 3 Modules
Deployment
User Guide
Iteration 4
Implementation
IT 4 Modules
Implementation
Activities
Artifacts
IT 4 Modules
User Guide
Implement IT 4 Modules
Deployment
User Guide
Iteration 5
Prod Environment Set up
Acceptance
Implementation
Activities
Artifacts
IT 5 Modules
User Guide
Implement IT 5 Modules
Feed Back
User Guide
Deployment
Activities
Artifacts
Production App
Deployment
Release
Operation
Verification
Activities
Artifacts
ATP Results
Test/
Change

## Slide 4
DevSecOps Engineer
DEVSECOPS
PRODUCT TEAM
Test
Engineer
Test
Engineer
TEST TEAM
Api-Lead Developer
4 Api Senior
Developer
Api-Lead Developer
4 Api Senior
Developer
UI-Lead Developer
2 UI Senior
Developer
DEV TEAM
BACKEND – Team Size 10 Engineers
FRONTEND – Team Size 3 Engineers
UX Lead
UX Senior
Engineer
UX TEAM
UX Senior
Engineer
Scrum Master
SCRUM
Proposed Team
Team Size – 3 Engineers
Team Size – 2 Engineers

## Slide 5
Backend Bandwidth Allocation
Modules | Api Engineer | Key Activities
CMDB | 2 | Open Api specification / Data Design + Spring Boot Api’s + GitOps
Security/RBAC | 1 | User/Role/Group/Transaction/ Session / Authentication/ MFA / Activity Logs
Workflow | 3 | Automation flows using Aws steps and lambdas (Golang / node / python)
Monitoring | 2 | Write routines for continuous data collection and implements algorithms deduce SLA’s
Analytics | 2 | Write Reports and Analytics