## Slide 1
DevSecOps Engineer
DEVSECOPS
PRODUCT TEAM
Test
Engineer
Test
Engineer
TEST TEAM
Api-Lead Developer
4 Api Senior
Developer
Api-Lead Developer
4 Api Senior
Developer
UI-Lead Developer
2 UI Senior
Developer
DEV TEAM
BACKEND – Team Size 10 Engineers
FRONTEND – Team Size 3 Engineers
UX Lead
UX Senior
Engineer
UX TEAM
UX Senior
Engineer
Scrum Master
SCRUM
Proposed Team
Team Size – 3 Engineers
Team Size – 2 Engineers

## Slide 2
Pricing
Role | Resources | Experience | Responsibility | Engagement | Rate | Cost
Api – Lead Developer | 2 | 10 Yrs. | Ensure Enterprise SOA architectures, write SDKs, Framework | 5 Months | 25$/Hr. | 4250*2 = 8500$ 8500$*5 = 42500$
Api – Senior Developer | 8 | 5 Yrs. | Work primarily on SDK’s and frameworks | 5 Months | 12$/Hr. | 2040*8 = 16320$ 16320$*5 = 81600$
UI – Lead Developer | 1 | 10 Yrs. | Write UI libraries and components | 5 Months | 25$/Hr. | 4250*1 = 4250$ 4250$*5 = 21250$
UI – Senior Developer | 2 | 5 Yrs. | Write UI components using libraries & framework | 5 Months | 10$/Hr. | 1700*2=3400$ 3400$*5= 17000$
UX Designer Lead | 1 | 10 Yrs. | Does business analysis , Information architecture, Themes , Designs | 1 Month | 25$/Hr. | 4250*1=4250$
UX Designer | 2 | 6 Yrs. | Does business analysis and Designs | 1 Months | 10$/Hr. | 1700*2=3400$
AWS DevOps Engineer | 1 | 8 Yrs. | Provision/ Automate AWS cloud services, maintain Env’s and automate CI/CD, operations | 2 Months | 15$/Hr. | 2550*1=2550$ 2550$*2 = 5100$
Test Engineer | 2 | 2 Yrs. | Do functional/api/performance testing with cucumber/postman gatling/JMeter | 4 Months | 10$/Hr. | 1700*2=3400$ 3400$*4 = 13600$
Scrum Master | 1 | 10 Yrs. | Manages customer, team and release. | 6 Months | 20$/Hr. | 3400*1=3400$ 3400$*6 = 20400$
Total Cost |  |  |  |  |  | 209,100$

## Slide 3
Pricing Models
Outcome Based | Budget for estimated outcome volume. Payment based on result / SLAs.
Managed Services | Budget for monthly fixed cost and x% of variance cost. Payment based on delivered units.
Transaction based model | Budget for a specific transaction volume band per agreed duration. Payment based on transaction volume executed in agreed duration
Fixed Price (FP) | Specific / limited budget with predicted needs for few years. Payment based on Milestone/ project Completion.
Time & Material(T&M) | Floating budget. Payment based on Effort Put.
Hybrid (T&M for FP) | Phase wise budget, Phase1: Floating budget Phase2 : Specific / limited budget. Payment – Phase1 –Effort Based, Phase2 – Milestone / Project Completion.
Dedicated team | Fixed monthly budget. Payment based on resource.
While we are open to any flexible model, we strongly prefer, outcome based pricing model substantiated by our open product driven solutioning that protect customer investments. |